Study Project

Complete Reference Guide

────────────────────────────────────────

B.Sc. Computer Science

Presented by: Praveen Kumar, Program Lead BSc CS

Orientation, Timeline, and Phase Templates

# Table of Contents

# Study Project Orientation

This section summarizes the Study Project Orientation presentation for B.Sc. Computer Science students.

## Project Continuity Model

One Problem – Two Stages

The Study Project and the subsequent Capstone Project follow a continuity model. Students select one problem statement and carry it through both stages. The Study Project is executed in 3 structured phases, and the same problem continues into the 6-month Capstone. There is no restart—only extension and depth. Continuous evaluation and feedback are provided throughout.

## Overall Timeline

The Study Project is term-based and spans Phases 1 through 3. The Capstone Project is semester-based and lasts 6 months. Each phase has defined deliverables, clear evaluation criteria, and an approval gate that must be passed before moving forward.

## Transition to Capstone

After completing the Study Project, students transition to the Capstone. The same problem statement continues with no change in domain or objective. The expectation is that depth, scale, and quality increase. Industry alignment is encouraged.

## Closing Advice to Students

Pick a project you’d confidently talk about in a job interview. Done is better than perfect—start fast, iterate. Your guide is a mentor, not a taskmaster—take initiative and ask only for guidance.

# Study Project Timeline & Deliverables

The following table outlines the specific calendar dates and deliverables for each phase of the Study Project.

| Phase & Duration | Timeline | Deliverables |
| --- | --- | --- |
| Phase 1: Problem Identification & Planning Duration: 1–3 Weeks | 5 Jan 2026 – 2 Feb 2026 | • Problem statement & motivation • Literature review / background study • Existing system analysis • Proposed solution (high-level) • Objectives, scope & constraints |
| Phase 2: Design & Proof of Concept Duration: 1–2 Weeks | 3 Feb 2026 – 15 Feb 2026 | • System architecture diagram • Module-wise design • Technology stack justification • Database / data flow design • Proof of Concept (PoC) demo |
| Phase 3: Implementation Readiness & Validation Duration: 1–3 Weeks | 16 Feb 2026 – 3 Mar 2026 | • Extended prototype / partial implementation • Test cases & validation results • Risk analysis & mitigation plan • Future enhancements • Final study project report & presentation |

The entire Study Project spans from early January to early March 2026 (approximately 2 months), after which students transition into the 6-month Capstone Project.

# Phase 1 Document Template

Problem Identification & Planning

This template guides students through the first phase of the Study Project. It contains the following sections that must be completed and submitted.

## Cover Page

Include: Course Title, Project Title, Student Name(s), Student ID(s), Project Advisor/Supervisor, and Date of Submission.

## 1. Project Idea Summary

Provide the project title and a concise abstract (150–200 words) covering: the problem domain, motivation behind the project, high-level solution approach, and expected impact or application.

## 2. Project Background and Motivation

Problem Statement: Clearly define the core problem, who is affected, and why existing solutions are insufficient.

Motivation: Explain why the problem is worth solving, its academic/technical/societal relevance, and personal or course-driven motivation.

## 3. Educational Value and Course Alignment

Describe how the project aligns with course topics, skills, and practical applications. List expected learning outcomes such as technical skills, analytical/design skills, tool/framework exposure, and problem-solving capabilities.

## 4. Objectives

List primary objectives and optionally secondary objectives.

## 5. Research and Analysis

Existing Solutions: Discuss existing tools, systems, or approaches and their limitations.

Functional Requirements: List key functionalities the system should support.

Non-Functional Requirements: Include usability, performance, security, scalability, and maintainability.

Feasibility Analysis: Comment on technical feasibility, time feasibility, and resource constraints.

## 6. Project Scope and Expected Deliverables

Define what is included and excluded, assumptions and constraints. Phase 1 deliverables include: project proposal document, problem definition and objectives, literature review/background study, and high-level system overview.

## 7. Preliminary Project Timeline and Milestones

Provide a high-level timeline covering Phase 1 activities and tentative milestones aligned with the semester plan. A detailed Gantt chart is not required at Phase 1.

## 8. Team Structure and Collaboration

Define individual roles (or team roles for group projects) and collaboration tools (e.g., GitHub, shared documents, task trackers).

## 9. Risk and Challenge Analysis

Identify possible risks such as technical complexity, data/API availability, and time constraints. Explain mitigation strategies for each identified risk.

## 10. Supervisor Review and Approval

Space for advisor feedback, supervisor comments, recommendations, signature, and date.

# Phase 2 Document Template

Design & Proof of Concept

This template guides Phase 2, which focuses on translating the Phase 1 problem definition into a concrete system design and demonstrating feasibility through a Proof of Concept.

## 1. Introduction

State the purpose and scope of Phase 2: translating Phase 1’s problem definition into a concrete system design, defining system requirements and architecture, and demonstrating feasibility through a PoC. Scope includes system design/architecture, detailed functional and non-functional requirements, database/data flow design, and a working PoC.

## 2. System Overview

Product Perspective: Describe whether the system is standalone or part of a larger ecosystem, user–system interactions, and deployment environment (web, mobile, desktop).

Major System Functions: List key functionalities such as authentication, core features, data processing, and external integrations.

User Classes: Identify different user roles (end users, administrators, external systems/APIs).

## 3. Functional Requirements

Define what the system must do. Present requirements as a numbered list, use-case descriptions, or user stories. Example: FR1: The system shall allow users to register and authenticate securely.

## 4. Non-Functional Requirements

Specify system quality attributes including: performance requirements (response time, load handling), security requirements (authentication, data privacy), usability requirements (navigation, accessibility), and scalability/maintainability (modular design, future extensibility).

## 5. System Architecture and Design

Include a high-level architecture diagram showing client-side components, backend services, databases, and external services/APIs. Provide module-wise design describing responsibilities, inputs/outputs, and interactions. Explain data flow through the system and include database design with ER diagrams, key entities, and relationships.

## 6. Technology Stack and Justification

List and justify the selection of technologies for frontend, backend, database, and other tools/frameworks/APIs/libraries/deployment platforms.

## 7. Proof of Concept (PoC)

Describe what part of the system has been implemented, its purpose, and how it validates feasibility. Include screenshots, demo video, or live demo details, features demonstrated, and current limitations.

## 8. Testing and Validation Strategy

Describe approaches for unit testing, integration testing, and manual or automated testing.

## 9. Risks, Challenges, and Mitigation

Identify risks (technical complexity, dependency on third-party tools/APIs, time/resource constraints) and explain mitigation strategies.

## 10. Phase 2 Outcomes and Readiness for Phase 3

Summarize what has been completed, system readiness for implementation, and key inputs carried forward to Phase 3.

## 11. Supervisor Review and Approval

Space for advisor feedback, supervisor comments, recommendations, signature, and date.

# Phase 3 Document Template

Implementation Readiness & Validation

This template guides Phase 3, which focuses on demonstrating implementation readiness, validating design choices, and assessing system reliability.

## 1. Introduction

State the purpose of Phase 3: demonstrating implementation readiness, validating design choices through partial or complete implementation, and assessing reliability, limitations, and future potential. Include a summary of key outcomes from Phase 1 (problem definition & planning) and Phase 2 (design & proof of concept).

## 2. Implementation Overview

Clearly state the current level of implementation: fully implemented modules, partially implemented modules, and planned-but-not-implemented components. List all features that have been implemented including core functionality, data handling, user interaction flows, and external service integrations.

## 3. System Validation and Testing

Describe the testing strategy (unit, integration, manual/exploratory). Summarize key test cases with: feature tested, expected behavior, observed result, and status (Pass/Partial/Fail). Provide a validation summary explaining how the system meets defined requirements and any deviations.

## 4. Performance and Reliability Analysis

Discuss system behavior regarding responsiveness, stability, and resource usage. Mention any performance bottlenecks or constraints observed.

## 5. Risk Analysis and Mitigation Review

Revisit key risks identified earlier (technical complexity, dependency on tools/APIs, time/scalability concerns). Explain which risks were successfully mitigated and which remain and why.

## 6. Limitations and Constraints

Outline current system limitations, assumptions made during development, and constraints due to time, resources, or technology. Note: clarity here is viewed positively in evaluations.

## 7. Future Enhancements and Scope Extension

List realistic future improvements such as feature enhancements, performance optimizations, scalability improvements, and additional use cases or integrations.

## 8. Learning Outcomes and Reflections

Reflect on technical skills gained, design and problem-solving insights, and challenges faced with lessons learned. Note: this section is highly valued by faculty.

## 9. Final Deliverables

List all deliverables submitted: source code/repository, executable or deployed system, documentation, and presentation or demo material.

## 10. Conclusion

Summarize project readiness, overall achievement of objectives, and preparedness for evaluation or deployment.

## 11. Supervisor Review and Approval

Space for advisor feedback, supervisor comments, recommendations, signature, and date.